## Slide 1: Development with AZURE DEVOPS
December 2022

## Slide 2: Agenda
Differences with JIRA
Project/Prototype
Functions
Process/methodology

## Slide 3: Azure DEVOPS vs. JIRA
Notes: There’re packages to visualize geospatial data like folium etc.

## Slide 4: DevOps & APPLICATION LIFECYCLE

## Slide 5: Project/prototype
Work items: There’s a hierarchy
Under a project/prototype, there can be issue or bug
Notes: There’re packages to visualize geospatial data like folium etc.

## Slide 6: PROJECT/PROTOTYPE: Overview
In Summary ‘About the project’, ‘Project Statistics’, ‘Number of members’ appear
One can add all work item cards to dashboard
One may also create project wiki for team members and others

## Slide 7: PROJECT/PROTOTYPE: BOARDS
In Boards, work item cards for 3 categories appear: ‘To Do’, ‘Doing’, ‘Done’ (one can create more categories)
One may also have product backlog work items in sprints
One can create a delivery plan with work items (epic, bug etc.)

## Slide 8: PROJECT/PROTOTYPE: REPOS
Create Git Repo, main/master branch for development
Create feature branches for team members to work on
Commits and pushes to the master branch are visible
One may create tags for the repository

## Slide 9: PROJECT/PROTOTYPE: PIPELINES
Code, build, test and deploy to production
Keep track of releases
Perform CI/CD through pipelines

## Slide 10: PROJECT/PROTOTYPE: TEST PLANS
One can create, run and track test for work item cards
There’s a progress report for every test run

## Slide 11: PROJECT/PROTOTYPE: ARTIFACTS
Azure Artifacts enables developers to share their code efficiently and manage all their packages from one place. With Azure Artifacts, developers can publish packages to their feeds and share it within the same team, across organizations, and even publicly.
Azure Artifacts documentation | Microsoft Learn

## Slide 12: Process/Methodology
Add work items in accordance with the process you’re following.
Basic: Issue and task are used to track work, while epic is used to
group work under larger scenarios.
Agile: User story defines applications, requirements, elements that teams need to create.
Product owners typically define, and stack rank a user story. The team estimates the
effort and work to deliver the highest priority items.
Scrum: Agile methodology wherein PBIs are tracked
CMMI: Requirements are tracked
Notes: There’re packages to visualize geospatial data like folium etc.

## Slide 13: TEAM DATA SCIENCE Process (TDSP)
Notes: There’re packages to visualize geospatial data like folium etc.

## Slide 14: TDSP WORKFLOW
Notes: There’re packages to visualize geospatial data like folium etc.

## Slide 15: PROJECT STRUCTURE
Notes: There’re packages to visualize geospatial data like folium etc.

## Slide 16: Repository structure (GIT)
GitHub - Azure/Azure-TDSP-ProjectTemplate: TDSP: Data science project template repository with standardized directory structure and document templates to support efficient project execution and collaboration.
Notes: There’re packages to visualize geospatial data like folium etc.

## Slide 17: AGILE DEVELOPMENT of tdsp
Add a feature to the backlog (Boards). Each feature corresponds to a TDSP stage or project phase
  Business understanding
  Data ingestion
  Modeling
  Deployment
Add a user-story to the feature
Add a task to the user-story
Agile development of data science projects - Azure Architecture Center | Microsoft Learn

## Slide 18: Appendix